

Event zone

PROJECT PROGRESS REPORT 2

**Project code: EZ**

**Document code: EZ\_ProgressReport\_2**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | |  | project progress report2 | | | | |
| Project Name | Event Zone | Project Code | EZ |
| Author | Phan Thanh Vu | Project Manager | Phan Thanh Vu |
| Date of Report | 19/09/2015 | Receiver | Lecturer: Tran Binh Duong |
| Reporting period | Weekly |  |

# Progress Description

|  |  |  |
| --- | --- | --- |
| Items | Information | Note |
| Start-date of project | 07/09/2015 |  |
| Estimated end-date | 21/12/2015 |  |
| Team size | 6 members | * Phan Thanh Vu - VuPTSE6127 * Duong Thi Lan Anh – AnhDTLSE02721 * Nguyen Ngoc Duong – DuongNNSE02205 * Nguyen Sen Ha – HaNSSE02665 * Nguyen Van Cuong – CuongNVSE02837 * Nguyen Thi Chuong – ChuongNTSE02649 |
| Total estimated effort | 2500 man – hours |  |
| Total effort spent | 150 man – hours |  |
| Effort spent in this period | 150 man – hours |  |
| Total effort left | 2350 man – hours |  |

# Customer Complaints: None

# Customer Support: None

# Change Management: None

# Quality Activities: None

# Tasks matches/missed

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Responsibility | Deliverable | Status | Remark | Re-schedule |
| Define Use Case | All Team | EZ\_BackEndUseCase.asta  EZ\_FrontEndUseCase\_asta | Done | How many function will be done in project |  |
| Define Database and Attribute | All Team | SQL design in SQL | Done | Database and attribute of project |  |
| Define Total Number of Screen | All Team | Image of Screen Flow | Done | List of screen of project |  |
| Update Project Introduction | AnhDTL, CuongNV | EZ\_ProjectIntroduction\_v1.1 | Done | Fix Project Introduction |  |
| Update Database Design | ChuongNT | SQL design in SQL | Done | Fix Database Design |  |
| Choose Template for Back-end User Interface | HaNS, DuongNN | Template of Bootstrap | Done | Template for backend interfaces |  |
| Create Project Plan | VuPT | EZ\_ProjectPlan.docx | Done | Project Plan for Event Zone |  |
| Create Project Report 2 | VuPT, CuongNV | EZ\_ProgressReport\_2.dcx  EZ\_進捗報告書\_2.docx | Done |  |  |
| Write Meeting Minute 2 | HaNS, VuPT, CuongNV | EZ\_MeetingMinutes\_2.docx  EZ\_議事録\_2.docx | Done |  |  |
| Demo of functions | VuPT, CuongNV | Code | In Progress |  | Continue on next week |

# Tasks planned for next period

|  |  |  |
| --- | --- | --- |
| Task | Deliverable | Planned end date |
| Back-end coding function |  | 27/09/2015 |
| Demo of front-end function |  | 20/09/2015 |
| 進捗報告書３の作成 | EZ\_ProgressReport\_3.dcx  EZ\_進捗報告書\_3.docx | 27/09/2015 |
| 議事録3を書く | EZ\_MeetingMinutes\_3.docx  EZ\_議事録\_3.docx | 27/09/2015 |
| 要求仕様書 | EZ\_SystemRequirementSpecifications\_docx | 27/09/2015 |

# Problems and Suggestions

None

***Author***

Phan Thanh Vu