

Event zone

PROJECT PROGRESS REPORT 1

**Project code: EZ**

**Document code: EZ\_ProgressReport\_1**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | |  | project progress report1 | | | | |
| Project Name | Event Zone | Project Code | EZ |
| Author | Phan Thanh Vu | Project Manager | Phan Thanh Vu |
| Date of Report | 13/09/2015 | Receiver | Lecturer: Tran Binh Duong |
| Reporting period | Weekly |  |

# Progress Description

|  |  |  |
| --- | --- | --- |
| Items | Information | Note |
| Start-date of project | 07/09/2015 |  |
| Estimated end-date | 21/12/2015 |  |
| Team size | 6 members | * Phan Thanh Vu - VuPTSE6127 * Duong Thi Lan Anh – AnhDTLSE02721 * Nguyen Ngoc Duong – DuongNNSE02205 * Nguyen Sen Ha – HaNSSE02665 * Nguyen Van Cuong – CuongNVSE02837   Nguyen Thi Chuong – ChuongNTSE02649 |
| Total estimated effort | 2650 man – hours |  |
| Total effort spent | 150 man – hours |  |
| Effort spent in this period | 150 man – hours |  |
| Total effort left | 2500 man – hours |  |

# Customer Complaints: None

# Customer Support : None

# Change Management : None

# Quality Activities : None

# Tasks matches/missed

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task | | Responsibility | Deliverable | Status | Remark | Re-schedule |
| Define clearly purpose and scope | | All members | Purpose and Scope in Project Plan | Done | Define purpose and scope |  |
| Studying HTML, JavaScript and CSS | | DuongNN, AnhDTL | Sample that using HTML, JavaScript and CSS | In Progress | Study the basic usage of HTML, JavaScript and CSS | Continue on next week |
| Studying GoogleAPI | | VuPT, CuongNV | Sample that implemented GoogleAPI with C# | In progress | Study the basic usage of GoogleAPI | Continue on next week |
| Studying Entity Framework | | ChuongNV | Sample that implemented Entity Framework with C# | Done | Study the basic usage of Entity Framework |  |
| Define Use Case based on Screen | | HaNS | Record | In Progress | Define the flow of use case on screen | Continue on next week |
| Report 1 | Writing Introduction | VuPT | EasyZone\_Introduction.docx | Done |  |  |

# Tasks planned for next period

|  |  |  |
| --- | --- | --- |
| Task | Deliverable | Planned end date |
| Create Project Plan | EasyZone\_Project Plan.docx | 20/09/2015 |
| Define clearly Use Case | EasyZone\_UseCasse.docx | 20/09/2015 |
| Create Proress Report 2 | Progress Report 2 | 20/09/2015 |

# Problems and Suggestions

None

***Author***

Phan Thanh Vu