

Event zone

PROJECT PROGRESS REPORT 4

**Project code: EZ**

**Document code: EZ\_ProgressReport\_4\_v1.0**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | |  | project progress report4 | | | | |
| Project Name | Event Zone | Project Code | EZ |
| Author | Phan Thanh Vu | Project Manager | Phan Thanh Vu |
| Date of Report | 04/10/2015 | Receiver | Lecturer: Tran Binh Duong |
| Reporting period | Weekly |  |

# Progress Description

|  |  |  |
| --- | --- | --- |
| Items | Information | Note |
| Start-date of project | 07/09/2015 |  |
| Estimated end-date | 20/12/2015 |  |
| Team size | 6 members | * Phan Thanh Vu - VuPTSE6127 * Duong Thi Lan Anh – AnhDTLSE02721 * Nguyen Ngoc Duong – DuongNNSE02205 * Nguyen Sen Ha – HaNSSE02665 * Nguyen Van Cuong – CuongNVSE02837 * Nguyen Thi Chuong – ChuongNTSE02649 |
| Total estimated effort | 2178 man – hours |  |
| Total effort spent | 288 man – hours |  |
| Effort spent in this period | 288 man – hours |  |
| Total effort left | 1890 man – hours |  |

# Customer Complaints: None

# Customer Support: None

# Change Management: None

# Quality Activities: None

# Tasks matches/missed

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Responsibility | Deliverable | Status | Remark | Re-schedule |
| Update Software Requirements Specifications | VuPT, CuongNV,ChuongNT, HaNS, AnhDTL, DuongNN, | EZ\_SoftwareRequirementsSpecifications\_v1.1\_EN | Done |  |  |
| Update Project Plan | VuPT | EZ\_ProjectPlan\_v1.1\_EN | Done |  |  |
| Update Work Breakdown Structure | VuPT | EZ\_WorkBreakdownStructure\_v1.1 | Done |  |  |
| Update Project Introduction | CuongNV | EZ\_ProjectIntroduction\_v1.2 | Done |  |  |
| Design Prototype with Power Point | DuongNN | EZ\_ScreenFlow.pptx | In Progress |  | Continue in Next Week |
| Build HTML UI | DuongNN, AnhDTL | Folder P-Prototype in Github | In Progress |  | Continue in Next Week |
| Code Functions: Sign In, Sign Up, Sign Out, Forgot Password (Front – End) | CuongNV, ChuongNT | Source Code in Github | Done |  |  |
| Research Test Plan, Test Case | VuPT, HaNS |  | Done |  |  |
| Meeting Minutes 4 | HaNS, VuPT, CuongNV | EZ\_MeetingMinutes\_4\_v.1.0  EZ\_議事録\_4\_v1.0.docx | Done |  |  |
| Progress Report 4 | VuPT, CuongNV | EZ\_ProgressReport\_4\_v1.0.dcx  EZ\_進捗報告書\_4\_v1.0.docx | Done |  |  |

# Tasks planned for next period

|  |  |  |
| --- | --- | --- |
| Task | Deliverable | Planned end date |
| Data Design Draft | EZ\_DataDesign\_v1.0.docx | 07/10/2015 |
| Screen Design Draft | EZ\_ScreenDesign\_v1.0.docx | 07/10/2015 |
| Architecture Design Draft | EZ\_ArchitectureDesign\_v1.0.docx | 07/10/2015 |
| Test Plan Draft | EZ\_TestPlan\_v1.0.docx | 07/10/2015 |
| Test Case for completed functions | EZ\_TestCase\_v1.0.docx | 07/10/2015 |
| UI for functions: Create Event, Manage Event, Manage User, View Event | HTML + CSS + JavaScript | 11/10/2015 |
| Code Front-end Functions: Create Event, Manage Event, Manage User, View Event | Source Code | 11/10/2015 |
| Code Back-end Functions:  Sign In, Sign Out, Create Admin, Search Result | Source Code | 11/10/2015 |
| Progress Report 5 | EZ\_ProgressReport\_5\_v1.0.docx  EZ\_進捗報告書5\_v1.0.docx | 11/10/2015 |
| Meeting Minutes 5 | EZ\_MeetingMinutes\_5\_v1.0.docx  EZ\_議事録\_5\_v1.0.docx | 11/10/2015 |

# Problems and Suggestions

None

***Author***

Phan Thanh Vu